## Slide 1
Implementation is not only about writing code — it is about managing versions, databases, containers, and verification.
Site Security Implementation
Issues, Resolutions, and Lessons Learned
An engineering account of building and verifying the Site Security feature inside an existing team codebase.
feature/sitesecurity/init
Wendtoin Filomène Tania ZABRE

## Slide 2
Site Security Implementation · Project Context
BIT Excellence Program
Implementation Scope (6 Core Areas)
KEY DELIVERABLES
10 Commits Builds Passing API 200 OK
Inherited Repository Architecture
Inherited a team codebase with an approved frontend mockup. The mandate was to implement seamlessly inside existing structures without redesigning baseline architecture.
Database Persistence
Backend Service
REST API Endpoints
Frontend Integration
Frontend Interface
Runtime Docker Stack
Project Context & Scope

## Slide 3
Site Security Implementation · Environment & Build Resolution
BIT Excellence Program
Engineering Mindset Shift: Resisted early temptation to audit/redesign "missing" repo structures. Shifted focus immediately to building inside the agreed team configuration.
Issue: Java 21 required; local machine ran Java 8.
Fix: Executed build inside Docker container; runtime logs verified JDK 21.0.12.
Issue: Mismatch between docs (4.1.0) and POM (3.4.3).
Fix: Restored Spring Boot 4.1.0 in pom.xml; verified full build pass.
Issue: Docker Desktop daemon was inactive locally.
Fix: Started Docker daemon and validated background container engine readiness.
Issue: Compose showed no active running services.
Fix: Initialized existing Compose environment; brought DB & backend online.
Environment & Build Challenges

## Slide 4
Site Security Implementation · Database Persistence
BIT Excellence Program
Read-Only Seed Audit Verification
H2 Runtime Failure → PostgreSQL Pivot
Early backend execution failed with H2 missing the SITE_SECURITY_LOGS table (runtime schema initialization error, not compile time).
Resolution: Purged unused H2 dependency and configured target PostgreSQL. Hibernate auto-created schema, establishing full database persistence.
Committed persistence logic & seeds — never database volumes, raw rows, or credentials.
4
Gates
4
Zones
5
Users
6
Logs
9
Reqs
Database & Persistence Engineering

## Slide 5
Site Security Implementation · API Integration & Build
BIT Excellence Program
Replaced initial visual mock behaviors with real API boundaries. Connected feature hooks, handling async state, response mapping, filtering, and zone selections.
REST ENDPOINT PATH HTTP STATUS
GET /api/v1/sitesecurity/overview
GET /api/v1/sitesecurity/zones
GET /api/v1/sitesecurity/credentials
GET /api/v1/sitesecurity/logs
FRONTEND PRODUCTION BUILD
Vite Production Bundle Passed
2,218
modules transformed
Frontend–Backend Integration & Build

## Slide 6
Site Security Implementation · Git & Security Discipline
BIT Excellence Program
Structured work across database persistence, seed logic, REST controller, frontend shells, API boundary, hooks, and UI components.
Single staging area caused repeated conflicts — resolved by selective unstaging and re-verification.
Transparent Engineering Limitations
FINAL VERIFICATION PASS
10 Focused, Granular Commits
Secrets Guarded: Zero .env keys, DB dumps, credentials, target/ or node_modules/ committed.
•
jq unavailable: Substituted with custom Node.js script for JSON response validation.
•
No browser automation: Executed HTTP & bundle integrity checks in lieu of Selenium/Playwright.
•
Container gap: Running container predated final commits — flagged gap rather than hiding runtime state.
Security, Git Discipline & Verification

## Slide 7
"I didn't just write the feature — I made it buildable, testable, reviewable, and safe to deliver."
Wendtoin Filomène Tania ZABRE
BIT Excellence Program · Farm Security Module
4 Core Lessons Learned
Immediate Next Steps / Roadmap
1. Implementation Scope
Broader than coding — includes versions, databases & containers.
2. Micro Checkpoints
Frequent small verifications prevent cascading integration bugs.
3. Honest Testing
A passed test ≠ unperformed test; state boundaries clearly.
4. Runtime vs Source
Docker container runtime state differs from static git source code.
•
Rebuild Docker images & recreate containers preserving PostgreSQL volumes.
•
Perform end-to-end manual browser testing (navigation, filtering, zone selection).
•
Externalize hardcoded datasource credentials into environment variables.

## Slide 8
https://media.istockphoto.com/id/1413922045/vector/programming-at-home.jpg?s=612x612&w=0&k=20&c=_5UhZu0-etj-lWZorNUAkF_PEqXfHpuf44dCeWeCOvc=
Source: www.istockphoto.com
https://st.depositphotos.com/2419757/57545/v/450/depositphotos_575458808-stock-illustration-manager-reports-project-team-work.jpg
Source: depositphotos.com
https://st5.depositphotos.com/26922084/66942/v/450/depositphotos_669429786-stock-illustration-server-error-concept-technical-problems.jpg
Source: depositphotos.com
https://www.21medien.de/assets/img/illustrations/gpu-server-cluster-2.webp
Source: www.21medien.de
https://img.magnific.com/free-vector/flat-design-api-illustration_23-2149392284.jpg?semt=ais_hybrid&w=740&q=80
Source: www.magnific.com
https://dolfd84j73uh7.cloudfront.net/images/2d0918ad948326b2.webp
Source: www.develeap.com
Image Sources

## Slide 9
https://media.istockphoto.com/id/2199654193/vector/woman-climbing-books-towards-success-in-education-and-career-flat-vector-illustration.jpg?s=612x612&w=0&k=20&c=0KjsmMGf-hBkezYRrgHmssYcDudNP3PEGsTXyc_hMTA=
Source: www.istockphoto.com
Image Sources